TICKETBOX PROJECT

PRODUCT REQUIREMENTS DOCUMENT

SAHIL — Frontend & Deployment Lead

| Project | TicketBox — Event Ticket Booking Platform |
| --- | --- |
| Role | Frontend & Deployment Lead |
| Duration | 10 Working Days (2 Weeks) |
| Team | Sahil (Frontend) + Ram (Backend + Infra) |
| Stack | React, Vite, Tailwind, EJS, React Query, Zustand, RHF+Zod |
| Deployment | EC2 + nginx + SFTP + Route 53 + Let's Encrypt |
| Version | v1.0 — Initial Release |

CONFIDENTIAL — INTERNAL USE ONLY

# 1. Project Overview

TicketBox is a real, publicly reachable, HTTPS-secured, payment-accepting web application built on AWS. It allows users to browse events, book tickets, and pay online using Razorpay.

## 1.1 What You Are Building

As the Frontend & Deployment Lead, you are responsible for two things:

| React Admin Panel Internal tool for event management | Public EJS Pages Customer-facing booking flow |
| --- | --- |

## 1.2 Goal of This Project

The point is NOT just to write React components. The point is to:

Ship a real production build and deploy it on a real Linux server

Debug CORS errors, nginx config, and DNS propagation in a live environment

Understand what happens between the user clicking "Pay" and seeing a confirmation

Learn deployment by doing it manually first, then understanding why it's wrong

## 1.3 Tech Stack

| Area | Technology | Purpose |
| --- | --- | --- |
| UI Framework | React + Vite | Admin panel SPA |
| Styling | Tailwind CSS | Utility-first CSS |
| Server State | React Query | API calls, caching, loading states |
| Client State | Zustand | Auth token, UI state only |
| Forms | React Hook Form + Zod | Validated admin forms |
| Public Pages | EJS Templates | Server-rendered, styled by you |
| Payment UI | Razorpay Checkout JS | Payment popup integration |
| HTTP Client | Axios | API calls from React |
| Web Server | nginx | Serve React dist + reverse proxy |
| File Transfer | SFTP / FileZilla | Deploy dist/ to EC2 |
| Process Manager | PM2 | Keep Node processes alive |

# 2. Your Full Responsibilities

Everything below is owned by you. Ram does not touch any of this.

## 2.1 React Admin Panel

### 2.1.1 Auth Flow

Login page with email + password form

On success: store JWT in Zustand, persist to localStorage

Protected route wrapper — redirect to /login if no token

Token refresh handling — if API returns 401, clear token and redirect

Logout clears Zustand state and localStorage

### 2.1.2 Events Management

Events list page — paginated table showing all events (draft + published)

Create event form — title, description, price, total seats, start date/time

Edit event form — same fields, pre-populated with existing data

Publish / Unpublish toggle — PATCH request to update status

Banner upload — covered separately in section 2.1.4

◦  All forms use React Hook Form + Zod for validation

◦  Show field-level error messages, not just a toast

◦  Disable submit button while request is in flight

### 2.1.3 Bookings Table

Server-side pagination — send page + limit to API, render total count

Filters: by event, by status (created / paid / failed / expired)

Search: by customer name or email — debounced (300ms), not on every keystroke

Columns: booking ID, customer name, email, event, qty, amount, status, date

Status badge with color coding (paid=green, failed=red, created=yellow)

### 2.1.4 Banner Upload (Presigned URL Flow)

This is a specific flow you must implement correctly:

Step 1: User selects a file — validate type (jpg/png only) and size (max 5MB) before uploading

Step 2: Call GET /admin/upload-url?filename=banner.jpg — Ram's API returns a presigned S3 URL

Step 3: PUT the file directly to that S3 URL from the browser — no server in between

Step 4: Show a progress bar during upload using XMLHttpRequest onprogress

Step 5: On success, store the S3 key and send it with the event create/edit request

◦  The file never touches your Express server. It goes browser → S3 directly.

◦  If the presigned URL expires (15 min default), request a new one. Don't cache it.

### 2.1.5 Dashboard

Cards: Total Revenue (in ₹), Total Tickets Sold, Total Events, Failed Payments

One chart: Revenue over time — use Recharts or Chart.js

All numbers fetched from a single /admin/dashboard API endpoint

◦  Revenue must display in ₹. The DB stores paise. Divide by 100 for display only.

◦  Never store or send the converted rupee value back to the server.

### 2.1.6 Webhook Log Viewer

Table showing all webhook events received by the server

Columns: event type, gateway event ID, signature valid (yes/no), timestamp, error if any

Expandable row to show raw payload JSON — this is your debugging tool during payment testing

Color code: signature valid = green, invalid = red

## 2.2 Public EJS Pages (Styled by You)

Ram writes the EJS logic. You write the CSS and make these pages look good and work on mobile.

### 2.2.1 Home Page

Event cards in a grid — banner image, title, date, price, seats left

Responsive: 3 columns on desktop, 2 on tablet, 1 on mobile

Empty state if no published events

### 2.2.2 Event Detail Page

Full banner image at top

Event title, description, date/time, price per ticket, seats left

Booking form: customer name, email, phone, quantity selector

Seats left counter updates visually (green → yellow → red as seats fill)

"Book Now" button — submits form, triggers Razorpay popup

### 2.2.3 Checkout + Razorpay Integration

This is the most critical frontend task in Week 1:

On form submit: POST /checkout to Ram's API → receive Razorpay order_id

Open Razorpay popup using Razorpay Checkout JS with that order_id

On payment success: browser handler fires → POST /payment/verify to Ram's API

Redirect to confirmation page — read booking data from DB via ticket code

◦  IMPORTANT: Do NOT show "payment successful" just because the popup closed successfully.

◦  The popup closing is not confirmation. The DB record is confirmation.

◦  Read the confirmation page data from the API, not from Razorpay redirect params.

### 2.2.4 Confirmation Page

Show: ticket code, customer name, event name, date, seats booked, amount paid

"My Booking" lookup — form to enter ticket code + email and retrieve booking details

## 2.3 Deployment Responsibilities

This is the harder half of your work. Do not underestimate Week 2.

### 2.3.1 SFTP Setup and Manual Deploy

Configure FileZilla: SFTP, port 22, .pem private key authentication

chmod 400 yourkey.pem before first connection — it will fail otherwise

Upload React dist/ folder to server at least once manually via FileZilla

Download /var/log/nginx/error.log via SFTP and attach to daily report

### 2.3.2 nginx Static File Serving

React dist/ served from /var/www/admin by nginx

nginx config: serve index.html for all routes (SPA routing)

Set proper cache headers: long cache for hashed assets, no-cache for index.html

CORS is not handled in nginx — it is handled in Ram's Express API

### 2.3.3 CORS Debugging

You will hit CORS errors. Here is why and how to fix it:

app.yourdomain.com and api.yourdomain.com are different origins to the browser

Ram must add your subdomain to the Express CORS whitelist

In your React build: API base URL must come from .env, not hardcoded localhost

◦  VITE_API_URL=https://api.yourdomain.com in your .env.production

◦  If you hardcode localhost, it works on your machine and breaks on the server.

### 2.3.4 Subdomain DNS Mapping

app.yourdomain.com → EC2 IP via Route 53 A record

Verify with: dig app.yourdomain.com

DNS can take 10-30 minutes to propagate. Use dig, not just the browser.

### 2.3.5 HTTPS for Your Subdomain

certbot handles SSL — Ram runs it for all 3 subdomains together

Your job: confirm app.yourdomain.com loads on https:// without certificate warning

### 2.3.6 Lighthouse

Run Google Lighthouse on the public site (not admin panel)

Target: Performance ≥ 80, Accessibility ≥ 90

Common issues to fix: missing alt text on images, low contrast text, missing meta description

Test on real mobile device over mobile data — not just browser DevTools

# 3. Day-by-Day Execution Plan

## Week 1 — Build on Your Laptop

| Day | Your Tasks | Checkpoint / Deliverable | Type |
| --- | --- | --- | --- |
| Day 1 | Vite + Tailwind setup. React Router config. Admin shell with sidebar nav. Login page UI (no API yet). Route structure for all pages. | Login screen renders. All routes exist even if pages are empty. | Solo |
| Day 2 | Wire login form to Ram's auth API using React Query. Store JWT in Zustand. Protected routes. Events list page and create/edit form with RHF + Zod. | Can login and see events list with real data from DB. | Paired |
| Day 3 | Style EJS public pages (Ram gives you the HTML structure). Home page CSS, event detail CSS, booking form CSS. Responsive breakpoints. | Public site renders real DB data and looks correct on mobile. | Paired |
| Day 4 | Checkout page: form → POST /checkout → Razorpay popup. Confirmation page: read from API. Razorpay Checkout JS integration. | First successful test payment completes end-to-end. | Critical |
| Day 5 | Bookings table with pagination + filters + debounce search. Dashboard cards + chart. Webhook log viewer with expandable raw payload. | Admin can see all bookings, filter by status, view webhook events. | Solo |

FRIDAY DEMO 1: Full payment flow on localhost. You must explain: what happens in the browser between clicking "Pay" and seeing the confirmation page.

## Week 2 — Put It on the Internet

| Day | Your Tasks | Checkpoint / Deliverable | Type |
| --- | --- | --- | --- |
| Day 6 | FileZilla SFTP setup. Connect to EC2 server using .pem key. First manual dist/ upload. Verify directory permissions. Both you and Ram SSH independently. | You can SSH and SFTP into server without help. | Paired |
| Day 7 | React build served by nginx. Fix API base URL to use env variable. Fix CORS with Ram. Verify admin panel loads on raw EC2 IP. | Admin panel reachable on server IP. No CORS errors. | Paired |
| Day 8 | Map app.yourdomain.com in Route 53. Verify DNS propagation with dig. Confirm subdomain resolves. | app.yourdomain.com loads in browser. | Paired |
| Day 9 | Confirm HTTPS on app.yourdomain.com. Mobile testing on real device. Lighthouse fixes (performance + accessibility). Error states for all pages. | Lighthouse ≥80 perf, ≥90 accessibility. Live payment works. | Critical |
| Day 10 | Write deployment doc. Screenshots of all pages. Demo script. FTP vs rsync/git note. Final demo prep. | Deployment doc complete. All deliverables ready. | Solo |

FRIDAY DEMO 2: Live URL on a phone over mobile data. Then something breaks and you debug it live in front of the evaluator. That is the real exam.

# 4. Traps You Will Hit

These are not hypothetical. Every one of these will happen to you. Read them now so you recognize them faster.

| What You See | Real Cause | How to Fix It |
| --- | --- | --- |
| CORS error in admin only | Subdomains are different origins to browser | Ram adds your subdomain to Express CORS whitelist. You fix VITE_API_URL env var. |
| Payment shows success but booking stays "created" | You trusted the browser callback, not the webhook | Confirmation page must fetch booking status from API, not from Razorpay params. |
| Razorpay popup opens but signature fails | Order ID not correctly passed to popup | Log the order_id in the browser console. Match it against what Ram returns. |
| nginx returns 404 on page refresh | SPA routing — nginx doesn't know about React routes | Add try_files $uri $uri/ /index.html; to nginx config. |
| Site works on IP, breaks on domain | DNS not propagated or wrong record type | Use dig yourdomain.com. Wait. Check NS delegation in Route 53. |
| Build works locally, breaks on server | API URL is hardcoded to localhost | Use VITE_API_URL env variable. Never hardcode localhost. |
| FileZilla says permission denied | .pem file permissions are wrong | Run chmod 400 yourkey.pem before connecting. |
| Half the site loads after SFTP upload | Upload was interrupted mid-transfer | Always deploy as a complete folder, not file-by-file. Then write why rsync is better. |
| Lighthouse accessibility score is low | Missing alt text, low contrast, no labels on inputs | Add alt to every img. Check contrast ratios. Add label elements to all form inputs. |

# 5. Deliverables

Every item below is graded. Missing one is not a minor issue.

| # | Deliverable | What It Must Contain | Points |
| --- | --- | --- | --- |
| 1 | Live URLs | Public site + admin panel on HTTPS. All pages functional. | 20 pts (Deployment) |
| 2 | GitHub Repo | Clean commits, .env.example, no secrets, README with setup steps | 10 pts (Documentation) |
| 3 | FTP vs rsync/git Note | What breaks with SFTP, why there is no rollback, why nobody can tell what is live | 5 pts (Documentation) |
| 4 | commands.md | Every Linux/nginx/PM2 command you had to look up, written as you go | 5 pts (Documentation) |
| 5 | Cost Report Screenshot | Billing dashboard screenshot + one paragraph on what you would change | 5 pts (Documentation) |
| 6 | Lighthouse Report | Screenshot of score ≥80 performance, ≥90 accessibility | 5 pts (Frontend) |
| 7 | Teardown Checklist | Executed in front of evaluator: what gets deleted, what gets kept | Pass/Fail |

AUTO-FAIL CONDITIONS: Live Razorpay keys in code · Secrets committed to GitHub · Billing alerts never configured · Showing "payment success" from browser callback instead of DB.

# 6. Honest Assessment of Your Workload

The React work is probably 40% of your total effort. Here is where the other 60% goes:

| Area | Effort | Why It Is Harder Than Expected |
| --- | --- | --- |
| React + admin panel | ~40% | You know this. It will go fast. |
| EJS styling | ~10% | New concept. Server-rendered templates are a different mental model. |
| SFTP + deploy + nginx | ~20% | First time on a real server. Permissions, paths, file ownership — all new. |
| CORS + env vars + DNS | ~15% | These will break in unexpected ways. Each one looks like a different problem. |
| Debugging live issues | ~15% | Production breaks differently than localhost. nginx logs are your only clue. |

Do not treat Week 2 as "just upload and done." Budget at least 3-4 hours per day for unexpected failures. Every day of Week 2 will have something broken that you did not expect. That is normal. The ability to debug it is what you are being evaluated on.